Collections Intelligence Platform

Team Work Division: 2-Member Hackathon Execution Plan

Collections Hackathon  |  IIIT Campus  |  October 2026

How the Project is Divided

The complete project spans three hackathon layers and four core innovations. It is divided into two well-balanced tracks — each self-contained, with a clear handoff point in the middle. Both members present together in the final 5-minute demo.

MEMBER 1 — DATA & IDENTITY FOUNDATION
  =========================================
  Layer 1: Data Product Factory
       Raw Ingestion -> Silver Curation -> Golden C360
  Golden Financial ID  (Entity Resolution + Identity Layer)
  Financial Health Engine  (Exposure + Cash-Flow + Behaviour scoring)
  Data Contracts + Quality SLA
  Governance Framework

                   [ HANDOFF: Curated C360 + Golden ID + Feature Signals ]

  MEMBER 2 — INTELLIGENCE & DECISION LAYER
  ==========================================
  Layer 2: Insight & NLP Platform
       NL-to-SQL + Semantic Layer + RAG over Notes/Transcripts
  Layer 3: AI Decisioning Engine
       Collection Memory + Next Best Action + Smart Payment Plans
       Agent Assist Cockpit + Post-Call Summaries + Fair Collections
  Presentation & Pitch Deck storytelling

MEMBER 1 — Data & Identity Foundation

|  | MEMBER 1 SCOPE: Layer 1 (Data Product Factory) + Golden Financial ID + Financial Health Engine + Data Contracts + Governance. This member builds the trusted data foundation that the entire system runs on. |
| --- | --- |

Core Responsibilities

A.  Raw Data Ingestion & Curated Silver Layer

Working dataset: All 9 synthetic CSV/JSON sources from the hackathon brief.

Load all 9 source files: customers, card_accounts, loan_accounts, deposit_accounts, collections_cases, contact_history, agent_notes, call_transcripts, external bureau.

Clean and standardise each source: handle nulls, normalise phone numbers, standardise name formats, fix date columns.

Build a Silver (curated) layer — one clean table per domain, documented with column definitions and data types.

Write a data quality report: null rates, duplicate counts, format violations, freshness.

B.  Entity Resolution & Golden Financial ID

The central innovation — linking all source records to one canonical customer identity.

Implement deterministic matching: exact match on normalised phone, email, or tax-ID fields across the 9 sources.

Implement probabilistic matching: Jaro-Winkler name similarity + address token matching for fuzzy records.

Assign a match confidence score (0.0 – 1.0) to every resolved link.

Generate a Golden Financial ID (GID-XXXXXX) for every resolved customer.

Build the golden_customer_360 master entity table with GID as primary key.

Demonstrate the challenge's "One customer, one ID" requirement with metrics: how many source records resolved, average confidence, unmatched records.

C.  Golden Customer 360 Product (Golden C360)

Aggregate key attributes per GID: total exposure, max DPD across portfolio, active facility count, EMI obligations, salary credit trend.

Add lineage metadata to every field: source system, pipeline run timestamp, transformation version.

Mark all PII fields with classification tags (confidential_pii) for access control.

Produce a final golden_customer_360 table ready for Member 2 to query.

D.  Financial Health Engine (Scoring Backend)

Computes the 3-branch financial health signal per GID:

Exposure Score: normalised ratio of total outstanding debt to estimated annual inflow.

Cash-Flow Stress Index: detect missing/late payroll credits, assign LOW / MODERATE / HIGH / SEVERE.

Payment Behaviour Score: PTP fulfilment rate over 24 months, historical DPD velocity.

Composite Financial Health Signal: weighted combination of the three branches.

Write results back to the feature store as computed columns on the Golden C360 table.

E.  Data Contract & Governance Document

Publish one formal Data Contract YAML (Open Data Contract Standard) for the Golden C360 product.

Define quality rules: uniqueness on GID, freshness SLA, positive exposure check, exclusion of protected attributes.

Write a data quality scorecard PDF/slide showing pass/fail status for every rule.

Document AI helpers used: schema drift detection prompt, SQL generation, anomaly detection.

Deliverables for Member 1

| Deliverable | Format | Purpose |
| --- | --- | --- |
| Silver Layer Tables (9 clean domain tables) | CSV / SQLite / Parquet | Curated source data for Member 2 queries |
| golden_customer_360 master table | CSV / Parquet | Core data product — primary key = GID |
| Entity Resolution Report | Markdown / PDF | Metrics: records resolved, confidence distribution |
| Financial Health Feature Table | CSV / Parquet | Exposure score, cash-flow stress, behaviour score per GID |
| Data Contract YAML | YAML file | Hackathon mandatory deliverable for Layer 1 |
| Data Quality Scorecard | 1 slide / PDF | Demonstrates rule checks and SLA compliance |
| Architecture Diagram (Layer 1) | Diagram image / slide | Included in pitch deck slide 7 |

Suggested Tools & Skills

| Task | Recommended Tool/Library |
| --- | --- |
| Data loading & cleaning | Python + pandas |
| Fuzzy name matching | recordlinkage / jellyfish / rapidfuzz |
| SQL transformations | SQLite / DuckDB |
| Entity resolution pipeline | Python (custom) or splink library |
| Financial health scoring | Python: pandas, numpy, scikit-learn (rule-based) |
| Data contract authoring | YAML editor / VS Code |
| Visualisations | matplotlib / seaborn / plotly |

MEMBER 2 — Intelligence & Decision Layer

|  | MEMBER 2 SCOPE: Layer 2 (Insight & NLP) + Layer 3 (AI Decisioning) + Collection Memory + Next Best Action + Smart Payment Plans + Agent Assist Cockpit + Post-Call Summaries + Pitch Deck storytelling. |
| --- | --- |

Core Responsibilities

A.  Semantic Layer & NL-to-SQL Engine (Layer 2)

Consumes the Golden C360 + Silver tables produced by Member 1.

Build a semantic mapping layer: define human-friendly aliases for all column names (e.g., max_dpd_across_portfolio = "Days Overdue").

Integrate an LLM (Gemini API / OpenAI) to translate plain-English questions into SQL against the C360 schema.

Display the generated SQL transparently alongside the answer.

Implement editable search token UI: user can see and correct misinterpreted filters before execution.

Enforce query guardrails: detect and refuse questions that request protected attributes or out-of-scope data.

Demo benchmark questions: at least 5 working NL queries with results shown end-to-end.

B.  Collection Memory — RAG over Notes & Transcripts (Layer 2)

Chunk and embed agent_notes and call_transcripts using a sentence transformer or Gemini embedding API.

Store vectors in a lightweight vector store (ChromaDB / FAISS / pgvector).

Build a semantic search: given a GID, retrieve the most relevant past interaction context.

Generate a structured Collection Memory summary per customer: last 5 contacts, promises, channel response, outcomes.

Surface the "Five Golden Questions" view: What happened? What is now? What worked? What did not? What next?

C.  Next Best Action Model (Layer 3)

Use the Financial Health signals from Member 1's feature table as model input features.

Build or configure a rule-based + ML Next Best Action recommender:

Channel: SMS / WhatsApp / IVR / Human Call (based on contact history response rates).

Timing: optimal day-of-week and time-of-day window (from contact_history outcomes).

Treatment: Reminder / Payment Plan Offer / Hardship Discussion / Specialist Routing.

Ensure every decision is explainable — show the top 2-3 factors that drove the recommendation.

Add a human override mechanism: agent can accept, modify, or reject the NBA suggestion.

D.  Smart Payment Plan Engine (Layer 3)

Consume Debt Service Ratio (DSR) and Financial Health Score from Member 1.

Generate up to 3 tailored payment plan options per delinquent customer:

Option A: Short-term moratorium (30-day freeze).

Option B: Step-up amortisation (lower EMIs for 3-6 months, then normal).

Option C: Conditional fee waiver upon commitment to a 3-instalment plan.

Show plan calculation transparently: exact EMI amounts, duration, total interest impact.

Flag: plans are human-reviewed only — never auto-applied.

E.  Agent Assist Cockpit & Post-Call Summary (Layer 3)

Build a simple Agent Assist UI (web or terminal) showing per customer:

Golden ID + Identity summary.

Collection Memory timeline (from Part B).

Current Financial Health indicator (traffic light: GREEN / AMBER / RED).

NBA recommendation with explanation.

Smart Payment Plan options (pending human approval).

Implement automated Post-Call Summary: given a transcript, generate a structured note using an LLM — tagging reason for non-payment, sentiment, promise made, next action.

Optionally add QA scoring: check if agent followed compliance guidelines from transcript.

F.  Pitch Deck & Presentation Storytelling

Own the 10-slide pitch deck — structure and narrative flow.

Integrate architecture diagrams, screenshots, and demo outputs from both members.

Script the 5-minute demo video: clear walkthrough of NL query -> C360 -> Collection Memory -> NBA -> Agent Cockpit.

Prepare the final innovation story: "From Data Silos -> Golden ID -> Fair Decision -> Customer Outcome".

Deliverables for Member 2

| Deliverable | Format | Purpose |
| --- | --- | --- |
| Semantic Layer Schema Map | JSON / Python dict | Alias mapping for NL-to-SQL |
| NL-to-SQL Engine (working demo) | Python / Notebook | Hackathon Layer 2 core deliverable |
| Collection Memory Vector Store | ChromaDB / FAISS index | RAG over agent notes & transcripts |
| Next Best Action Recommender | Python model / rule engine | Hackathon Layer 3 core deliverable |
| Smart Payment Plan Engine | Python / Notebook | Affordability-driven plan generator |
| Agent Assist Cockpit (demo UI) | Streamlit / Gradio / terminal | 5-min demo showcase application |
| Post-Call Summary Generator | Python + LLM call | Automated structured note from transcript |
| 10-Slide Pitch Deck | Google Slides / PowerPoint | Hackathon submission |
| 5-Minute Demo Video Script | Document | Guides video recording |

Suggested Tools & Skills

| Task | Recommended Tool/Library |
| --- | --- |
| LLM integration (NL-to-SQL, summaries) | Gemini API / OpenAI API / LangChain |
| Vector embeddings | Gemini Embedding / sentence-transformers |
| Vector store | ChromaDB / FAISS |
| NBA model | scikit-learn (GBM) or rule engine (Python dict) |
| Agent UI | Streamlit / Gradio |
| SQL query execution | DuckDB / SQLite (shared with Member 1) |
| Presentation | Google Slides / Canva / PowerPoint |

Handoff Protocol Between Members

Member 1 produces the data foundation. Member 2 consumes it. The handoff is a shared set of files/tables in an agreed folder structure.

project/
  |-- data/
  |   |-- raw/           <- Member 1: original CSVs
  |   |-- silver/        <- Member 1: cleaned per-domain tables
  |   |-- golden/        <- Member 1: golden_customer_360.csv + features
  |
  |-- contracts/
  |   |-- collections_360_contract.yaml   <- Member 1
  |
  |-- nlp/               <- Member 2: NL-to-SQL engine
  |-- memory/            <- Member 2: Collection Memory RAG
  |-- decisioning/       <- Member 2: NBA + Payment Plans
  |-- ui/                <- Member 2: Agent Assist Cockpit
  |
  |-- docs/
      |-- pitch_deck.pptx
      |-- architecture.docx

|  | CRITICAL HANDOFF FILES: Member 1 must produce golden_customer_360.csv and financial_health_features.csv before Member 2 can build the NBA model and Smart Payment Plans. Coordinate on schema early so Member 2 can start on NL-to-SQL in parallel. |
| --- | --- |

Suggested Parallel Work Schedule

Both members can begin simultaneously. Member 1 sets up the data pipeline while Member 2 sets up the LLM and NL engine against a minimal sample dataset.

| Phase | Member 1 Activity | Member 2 Activity |
| --- | --- | --- |
| Phase 1 (Start) | Load all 9 raw CSVs; inspect schemas; plan Silver tables | Set up LLM API; draft 5 benchmark NL questions; build semantic alias map on sample data |
| Phase 2 | Build Silver layer cleaning scripts; run entity resolution on full dataset; generate GIDs | Implement NL-to-SQL engine; test against sample C360 schema; set up ChromaDB for RAG |
| Phase 3 (Handoff) | Produce final golden_customer_360.csv + financial_health_features.csv; write Data Contract | Embed agent_notes + transcripts; build Collection Memory retrieval; test Five Golden Questions |
| Phase 4 | Write Data Quality Scorecard; finalise architecture diagram for pitch deck | Build NBA recommender + Smart Payment Plan engine using Member 1's feature table |
| Phase 5 | Assist with governance slide; review Member 2's demo for data accuracy | Build Agent Assist Cockpit UI; record 5-min demo video; finalise 10-slide pitch deck |

Judging Criteria Ownership

The hackathon scores 5 criteria. Here is which member leads each dimension:

| Judging Criterion | Weight | Lead Owner | Supporting Member |
| --- | --- | --- | --- |
| Business Understanding | 20% | Member 2 (Pitch Deck + Storytelling) | Member 1 (Data context) |
| Technical Quality & Working Demo | 30% | Both equally | Member 1: Layer 1 pipeline; Member 2: Layer 2+3 demo |
| Innovative Ideas | 15% | Both equally | Golden ID (M1) + Collection Memory + Fair Collections (M2) |
| Teamwork | 15% | Both — visible collaboration | Handoff quality and code integration |
| Presentation & Storytelling | 20% | Member 2 (Deck + Demo script) | Member 1 (Data architecture visual) |

Shared Responsibilities (Both Members)

Code repository setup: GitHub repo with clear folder structure from day one.

README.md with project overview, instructions, and demo run guide.

Final architecture diagram review together before submission.

Code repository submission: ensure both member contributions are committed.

Final 5-minute demo walkthrough rehearsal together.

Mutual review of each other's output before final submission.

Quick Reference: Who Does What

MEMBER 1 — DATA & IDENTITY FOUNDATION
  ---------------------------------------
  [ Layer 1 ]  Raw Ingestion -> Silver -> Golden C360
  [ Identity ] Entity Resolution -> Golden Financial ID
  [ Health  ]  Financial Health Engine (Exposure + Cash-Flow + Behaviour)
  [ Govern  ]  Data Contract YAML + Quality Scorecard

  MEMBER 2 — INTELLIGENCE & DECISION LAYER
  ------------------------------------------
  [ Layer 2 ]  Semantic Layer + NL-to-SQL + RAG (Collection Memory)
  [ Layer 3 ]  NBA + Smart Payment Plans + Agent Assist Cockpit
  [ UX      ]  Post-Call Summaries + QA Automation
  [ Pres.   ]  10-Slide Pitch Deck + 5-Min Demo

  SHARED
  -------
  GitHub Repo + README + Architecture Review + Final Demo Rehearsal

Both members present the final solution together. The combined output delivers all three hackathon layers, the Golden Financial ID innovation, Collection Memory, Fair Collections Intelligence, and a working end-to-end demo.