Collections Intelligence Platform

Complete 2-Member Execution Blueprint  |  Top-50 Hackathon Edition

Golden Financial ID  |  Collection Memory  |  Financial Health Engine  |  Fair Collections  |  AI Decisioning

1.  Why You Are in the Top 50 — and What Wins from Here

You have been shortlisted because your solution does something the other 49 teams almost certainly do not: it proposes an entirely new conceptual layer — the Golden Financial ID — that transforms "One customer, one ID" from a database join into a persistent financial identity infrastructure. The judges already recognise this is different. Now the task is to BUILD IT and PROVE IT.

|  | THE WINNING FORMULA: The judges score 30% on Technical Quality + Working Demo. That is the single biggest prize. A working, integrated demo that shows: NL query -> Golden C360 -> Collection Memory -> Financial Health -> NBA -> Agent Cockpit — end-to-end in under 5 minutes — will dominate the room. |
| --- | --- |

The five judging criteria and how your solution leads on every one:

| Criterion | Weight | Your Winning Edge |
| --- | --- | --- |
| Business Understanding | 20% | You address the exact pain point the brief describes: fragmented data, blind agents, unfair recovery. You name it precisely. |
| Technical Quality & Working Demo | 30% | End-to-end working pipeline: raw CSV -> Golden ID -> NL query -> Agent Cockpit -> NBA. No other team will show this full chain. |
| Innovative Ideas | 15% | Golden Financial ID is a novel architectural concept. Collection Memory is a named, structured innovation. Fair Collections is a principled framework. |
| Teamwork | 15% | Clean split: Member 1 = data + identity + health engine. Member 2 = NLP + decisioning + demo. Each output feeds the other. Visible collaboration. |
| Presentation & Storytelling | 20% | "From data silos to Golden ID to fair decision" is a memorable, emotional arc. The Five Golden Questions and Customer A vs B contrast are judge-ready moments. |

2.  The Full System Design Workflow (from Your Document)

The document defines an end-to-end flow across three hackathon layers plus a cross-cutting governance layer. Every component below must be built or demonstrated:

BANK DATA SOURCES  (9 synthetic CSVs: customers, cards, loans, deposits,
                       collections_cases, contact_history, agent_notes,
                       call_transcripts, external bureau)
          |
          v
  ===================== LAYER 1: DATA PRODUCT FACTORY =====================
   Step 1: Raw Ingestion -> Bronze Layer (9 tables loaded as-is)
   Step 2: Curate & Clean -> Silver Layer (normalised, typed, deduplicated)
   Step 3: ENTITY RESOLUTION -> Golden Financial ID (GID-XXXXXX)
            [Deterministic: phone/tax-ID match]
            [Probabilistic: name fuzzy match, address tokens]
            [Confidence Score per link]
   Step 4: Golden C360 -> Master entity table keyed on GID
            [Profile | Loans | Cards | Deposits | Collections | Income]
   Step 5: Data Contract YAML + Quality Scorecard
          |
          v  [HANDOFF: golden_customer_360.csv + financial_health_features.csv]
          |
   Step 6: FINANCIAL HEALTH ENGINE
            Branch A: Exposure Analysis  (total debt burden per GID)
            Branch B: Cash-Flow Stress   (payroll disruption signals)
            Branch C: Payment Behaviour  (PTP fulfillment rate, DPD velocity)
            -> Composite Financial Health Score per GID
            -> Affordability / DSR calculation
          |
          v
  =================== LAYER 2: INSIGHT & NLP PLATFORM ====================
   Step 7: Semantic Layer (human alias map for all column names)
   Step 8: NL-to-SQL Engine (LLM converts plain English -> SQL -> result)
            [Show SQL + source table for every answer]
            [Editable search tokens]
            [Refuse protected-attribute queries]
   Step 9: Collection Memory RAG
            [Chunk + embed agent_notes + call_transcripts]
            [Semantic search per GID -> Five Golden Questions view]
          |
          v
  ==================== LAYER 3: AI DECISIONING ENGINE ====================
   Step 10: Next Best Action (NBA) Recommender
             [Input: Financial Health + Collection Memory + Contact History]
             [Output: Channel + Timing + Treatment + Explanation]
   Step 11: Smart Payment Plan Generator
             [Input: DSR + Exposure + PTP history]
             [Output: 3 explainable plan options for human review]
   Step 12: Agent Assist Cockpit (Streamlit UI)
             [Displays: GID summary | Collection Memory | Health | NBA | Plans]
   Step 13: Post-Call Summary Generator
             [Input: call transcript] [Output: structured note via LLM]
          |
          v
  ====================== GOVERNANCE (EVERY LAYER) ========================
   - Data Contract with quality rules
   - No protected attributes in any model
   - Human-in-the-loop: NBA and Plans require agent approval
   - Explainability: every recommendation shows its top factors
          |
          v
  ========================= SUBMISSION PACKAGE ===========================
   Code repository (GitHub) | Architecture diagram | Data Contract file
   5-minute demo video | 10-slide pitch deck

3.  The 2-Member Split — Strategic Overview

The workflow above maps cleanly onto two self-contained tracks with one formal handoff point. Member 1 builds the DATA FOUNDATION. Member 2 builds the INTELLIGENCE LAYER on top of it. Both members demo together.

MEMBER 1 — TRACK: DATA FOUNDATION & IDENTITY                 (Steps 1-6)
  ===========================================================================
  Owns: Layer 1 entirely + Financial Health Engine backend
  Primary Output: golden_customer_360.csv  +  financial_health_features.csv
  Innovation owned: Golden Financial ID

                  [ HANDOFF FILES — produced by Member 1, consumed by Member 2 ]

  MEMBER 2 — TRACK: INTELLIGENCE & DECISION LAYER              (Steps 7-13)
  ===========================================================================
  Owns: Layer 2 + Layer 3 + UI + Demo + Pitch Deck
  Primary Output: Working Agent Assist Cockpit + NL Query Demo
  Innovation owned: Collection Memory + Fair Collections + NBA

| MEMBER 1 — Data Foundation • Step 1-2: Ingest & clean all 9 CSVs • Step 3: Entity Resolution -> Golden ID • Step 4: Build Golden C360 master table • Step 5: Data Contract YAML + Quality SLA • Step 6: Financial Health Engine (all 3 branches) • HANDOFF: golden_customer_360.csv • HANDOFF: financial_health_features.csv • HANDOFF: Schema definition shared with M2 | MEMBER 2 — Intelligence Layer • Step 7-8: Semantic Layer + NL-to-SQL engine • Step 9: Collection Memory RAG pipeline • Step 10: NBA Recommender • Step 11: Smart Payment Plan generator • Step 12: Agent Assist Cockpit (Streamlit) • Step 13: Post-Call Summary (LLM) • OUTPUT: 10-Slide Pitch Deck • OUTPUT: 5-min Demo Video |
| --- | --- |

4.  MEMBER 1: Complete Execution Plan — Data Foundation & Golden ID

|  | MEMBER 1 NORTH STAR: Produce the cleanest, most credible Golden Customer 360 dataset the judges have ever seen at a hackathon. Every decision you make should be explainable, documented, and reproducible. The Golden Financial ID is your flagship innovation — treat it like a product. |
| --- | --- |

TASK 1 — Raw Ingestion & Silver Layer (Layer 1, Steps 1-2)

Goal: Load all 9 synthetic sources. Produce one clean, typed, documented table per source domain.

Load: customers.csv, card_accounts.csv, loan_accounts.csv, deposit_accounts.csv, collections_cases.csv, contact_history.csv, agent_notes.txt, call_transcripts.json, external.csv (bureau scores).

Standardise phone numbers: strip country codes, normalise to 10-digit format. Log how many were malformed.

Standardise names: lowercase, strip extra whitespace, remove special characters.

Parse & validate dates: convert all date strings to ISO-8601. Flag nulls and outliers.

Produce silver_{source}.csv for all 9 tables with column definitions documented in a data dictionary.

DELIVERABLE: Write a data quality report: null rates, duplicate rows, format violation counts, outlier flags per table.

TASK 2 — Entity Resolution & Golden Financial ID (Step 3)

Goal: Assign one GID-XXXXXX to every unique real-world customer across all 9 sources. This is the core innovation.

|  | APPROACH: Run deterministic matching first (high precision). Then run probabilistic matching on remaining unmatched records. Anything below 0.85 confidence = flagged as "review required", not forcibly linked. |
| --- | --- |

PASS 1 — Deterministic: exact match on normalised phone OR normalised email OR customer_id across tables. Assign GID immediately at confidence = 1.0.

PASS 2 — Probabilistic: for unmatched records, compute Jaro-Winkler similarity on (name, address). Score >= 0.92 = auto-link. Score 0.85–0.91 = link with flag.

Assign GID-XXXXXX (sequential 6-digit, zero-padded) to each resolved entity cluster.

Record: how many source records per GID, which tables contributed, confidence score for each link.

Build entity_resolution_report.csv: GID, contributing_source_records, match_confidence, match_method, flagged_for_review.

DELIVERABLE: Entity Resolution Report showing: total GIDs created, average confidence, % records resolved, unmatched count.

TASK 3 — Golden Customer 360 Master Table (Step 4)

Goal: Build golden_customer_360.csv — the master product table keyed on GID. This is what Member 2 queries.

GID as primary key. One row per resolved customer.

Aggregate from silver tables per GID:

resolved_customer_name, preferred_contact_phone, preferred_contact_email

total_active_facilities_count (loans + cards)

total_aggregate_exposure (sum of outstanding across all lines)

total_monthly_emi_obligations (sum of all active EMI amounts)

max_dpd_across_portfolio (worst DPD bucket in portfolio)

card_utilization_pct (card outstanding / credit limit)

estimated_monthly_inflow (3-month avg salary credits from deposits)

ptp_count_total, ptp_fulfilled_count, ptp_fulfillment_rate_24m

last_contact_date, last_contact_channel, last_contact_outcome

match_confidence_score, lineage_last_updated

Add lineage metadata per column: source_system, pipeline_run_timestamp.

Mark PII columns with classification tag (confidential_pii).

HANDOFF FILE: golden_customer_360.csv — share with Member 2 as soon as complete.

TASK 4 — Data Contract & Quality Scorecard (Step 5)

Goal: Publish the formal ODCS Data Contract — a mandatory hackathon deliverable for Layer 1.

Write collections_360_contract.yaml (already drafted — finalise with real field names from your CSV).

Quality rules to implement and verify:

Uniqueness: GID must be unique across all rows.

Freshness: lineage_last_updated within 24 hours.

Range: match_confidence_score >= 0.85.

Positive: total_aggregate_exposure >= 0.

Exclusion: no race, religion, caste, gender columns in any model input.

Produce a 1-page Data Quality Scorecard (PASS/FAIL per rule, counts, % compliance).

DELIVERABLE: collections_360_contract.yaml + quality_scorecard.pdf

TASK 5 — Financial Health Engine (Step 6)

Goal: Compute 3-branch financial health scores per GID and store as financial_health_features.csv.

Branch A — Exposure Score: total_aggregate_exposure / (estimated_monthly_inflow * 12). Normalise to 0–1. Flag "SEVERE" if > 0.7.

Branch B — Cash-Flow Stress Index: detect if salary deposit is missing or >7 days late in last 3 months. Assign LOW / MODERATE / HIGH / SEVERE label.

Branch C — Payment Behaviour Score: ptp_fulfillment_rate_24m * 0.5 + (1 - dpd_velocity) * 0.5. Higher = more reliable.

Composite Financial Health Score: weighted average of the 3 branches (institution-configurable weights, default: 0.35 / 0.35 / 0.30).

Debt Service Ratio (DSR): total_monthly_emi_obligations / estimated_monthly_inflow. Classify: LOW (<35%), MODERATE (35–60%), HIGH (60–80%), SEVERE (>80%).

Vulnerability Hardship Flag: check agent_notes and call_transcripts for keywords: "medical", "hospital", "job loss", "bereavement", "unemployment". Set boolean flag.

HANDOFF FILE: financial_health_features.csv — share with Member 2 for NBA model.

Member 1 — Tools & Libraries

| Task | Tool/Library | Why |
| --- | --- | --- |
| Data loading & cleaning | Python + pandas | Standard, fast, flexible |
| Fuzzy name matching | rapidfuzz / jellyfish | Best Jaro-Winkler implementation in Python |
| Entity resolution (advanced) | splink library | State-of-the-art probabilistic linkage — very impressive for judges |
| SQL queries over data | DuckDB (in-process) | Fast SQL on CSV/Parquet without a server |
| Health score computation | pandas + numpy | Vectorised, fast |
| Keyword search in notes | Python re / nltk | Hardship flag detection |
| Data Contract | YAML + VS Code / PyYAML | Write and validate YAML contract |
| Quality report | great_expectations OR pandas assertions | Automated rule checking with pass/fail output |
| Visualisations | plotly / seaborn | Confidence distribution, DPD heatmap, DSR chart |

Member 1 — Final Deliverable Checklist

| # | Deliverable | Format | Feeds Into |
| --- | --- | --- | --- |
| 1 | silver_{source}.csv (x9 cleaned tables) | CSV | Member 2 queries + Data Contract |
| 2 | entity_resolution_report.csv | CSV | Pitch slide 3 — "One customer, one ID" proof |
| 3 | golden_customer_360.csv | CSV | Member 2 NL-to-SQL + Agent Cockpit |
| 4 | financial_health_features.csv | CSV | Member 2 NBA model + Smart Plans |
| 5 | collections_360_contract.yaml | YAML | Mandatory hackathon submission |
| 6 | quality_scorecard.md / PDF | PDF/MD | Layer 1 demo + Pitch slide 7 |
| 7 | Architecture diagram (Layer 1) | PNG/SVG | Pitch deck slide 7 |
| 8 | data_dictionary.csv | CSV | Judge inspection + Member 2 semantic map |

5.  MEMBER 2: Complete Execution Plan — Intelligence & Decision Layer

|  | MEMBER 2 NORTH STAR: Build the most memorable, impactful 5-minute demo in the room. Every judge should walk away having seen something they have never seen before: an agent assistant that knows the customer's entire financial story before the call even starts. Make the demo emotional, not just technical. |
| --- | --- |

TASK 1 — Semantic Layer & NL-to-SQL Engine (Steps 7-8)

Goal: Allow a collections manager to ask a question in plain English and get a correct, transparent answer backed by SQL.

Build semantic_map.json: a dictionary mapping every golden_customer_360 column to its human-friendly name and description. E.g., "max_dpd_across_portfolio" -> "Days Overdue (worst product)".

Integrate LLM (Gemini API recommended — you have access via Google): send user question + schema context -> receive SQL.

Execute generated SQL against the golden_customer_360.csv using DuckDB (shared with Member 1).

Always display: (a) the generated SQL, (b) the source table, (c) execution time. Never show results without showing the working.

Implement editable search tokens: parse the SQL WHERE clause into visible chips the user can click to edit.

Implement refusal guardrail: if the user asks about any protected attribute (race, religion, gender, age, caste), return a structured refusal message.

Prepare 5 benchmark demo questions and verify each returns a correct result with SQL shown:

Q1: "Which customers have overdue card debt above Rs. 30,000 and a cash-flow stress index of HIGH or SEVERE?"

Q2: "Show me all customers with a DPD above 60 days and a PTP fulfilment rate below 50%."

Q3: "Which customers have more than 2 active loan facilities and total exposure above Rs. 2 lakh?"

Q4: "List customers with a debt service ratio above 70% sorted by total exposure descending."

Q5: "Which customers have a vulnerability hardship flag and are still in active collections?"

TASK 2 — Collection Memory RAG Pipeline (Step 9)

Goal: Build a semantic memory store over agent_notes.txt and call_transcripts.json keyed on GID. This powers the "Five Golden Questions" view.

Chunk agent_notes: one chunk per note entry (already per contact). Add metadata: GID, contact_date, channel.

Chunk call_transcripts: split each transcript into 300-word overlapping windows. Add metadata: GID, call_date, call_duration.

Embed all chunks using Gemini Embedding API (text-embedding-004) or sentence-transformers (all-MiniLM-L6-v2 if offline).

Store in ChromaDB (local, persistent). Collection name: collection_memory.

For any given GID, retrieve top-5 most semantically relevant chunks.

Write a Collection Memory Synthesizer: given retrieved chunks, call LLM to generate structured answers to the Five Golden Questions:

Q1: What happened before? (most recent 3 contacts, outcomes, channels used)

Q2: What is happening now? (latest DPD, open obligations, salary delay flag)

Q3: What has worked? (channels that got a response, PTPs that were honoured)

Q4: What has NOT worked? (channels ignored, broken promises, call abandonments)

Q5: What should I consider next? (pull from NBA output — see Task 3)

TASK 3 — Next Best Action Recommender (Step 10)

Goal: For every GID in collections, recommend the best Channel + Timing + Treatment. Make it explainable.

Features from Member 1's financial_health_features.csv: composite_health_score, cash_flow_stress_index, dsr_category, ptp_fulfillment_rate_24m, vulnerability_hardship_flag.

Features from golden_customer_360.csv: max_dpd_across_portfolio, last_contact_channel, last_contact_outcome, total_aggregate_exposure.

CHANNEL recommendation rule engine:

WhatsApp: if last WhatsApp contact had outcome = "responded" OR if pick-up rate on calls < 30%.

Human Call: if DPD > 60 OR vulnerability_hardship_flag = True OR broken PTP count > 2.

SMS/Digital Nudge: if DPD < 30 AND health_score = LOW AND ptp_fulfillment > 70%.

TIMING recommendation: analyse contact_history outcomes by day-of-week and hour. Recommend the hour bin with highest response rate for this customer's segment.

TREATMENT recommendation:

REMINDER: health_score = LOW, DPD < 30, no broken PTPs.

PAYMENT PLAN: DSR > 60% OR cash_flow_stress = HIGH/SEVERE OR broken_ptp > 1.

HARDSHIP DISCUSSION: vulnerability_hardship_flag = True OR DSR > 80%.

SPECIALIST REVIEW: DPD > 90 AND all prior treatments failed.

Show explanation: top 2 factors that drove the recommendation (e.g., "DSR = 74% suggests payment capacity is constrained. PTP history of 40% suggests plan offers are more effective than payment demands.").

Human-in-the-Loop: NBA output is advisory only. Agent sees "Accept / Modify / Override" buttons.

TASK 4 — Smart Payment Plan Generator (Step 11)

Goal: Generate 3 explainable, affordable payment plan options per customer when NBA recommends PAYMENT PLAN treatment.

Input per GID: estimated_monthly_inflow, total_monthly_emi_obligations, max_dpd_across_portfolio, total_aggregate_exposure, overdue_amount (from collections_cases).

Compute available monthly surplus: estimated_monthly_inflow - total_monthly_emi_obligations.

Generate Option A: 3-month step-up plan. Month 1 = 30% of overdue, Month 2 = 35%, Month 3 = 35%. Check if surplus >= Month 1 instalment.

Generate Option B: 6-month standard plan. Equal monthly instalments = overdue_amount / 6. Check surplus.

Generate Option C: Full settlement with late-fee waiver (if customer can pay 90% of overdue immediately).

For each option: display instalment amount, duration, total cost, affordability signal (GREEN/AMBER/RED against surplus).

If surplus < minimum instalment of all 3 options: flag "Hardship Review Required" — do not generate a plan. Escalate to specialist.

CRITICAL: Label all plans as "For Agent Review Only — Not Auto-Applied". Human agent must select and confirm.

TASK 5 — Agent Assist Cockpit UI (Step 12)

Goal: A single-screen Streamlit application that combines everything into the agent's view. This IS the demo.

|  | DEMO IMPACT: This is what the judges will see and remember. Make it clean, fast, and emotional. The moment an agent types a GID and instantly sees the customer's entire financial story is the demo's peak moment. Design for that moment. |
| --- | --- |

Input: Agent types or selects a GID from a dropdown of delinquent customers.

Section 1 — GOLDEN ID PROFILE: Customer name, GID, match confidence, active facilities, last contact.

Section 2 — FINANCIAL HEALTH DASHBOARD: Traffic light (GREEN/AMBER/RED) for DSR, Cash-Flow Stress, PTP Rate, Exposure. One number per indicator.

Section 3 — COLLECTION MEMORY (Five Golden Questions): LLM-generated structured answers, displayed as cards.

Section 4 — NEXT BEST ACTION: Channel recommendation, timing recommendation, treatment type, top 2 explanation factors. "Accept / Modify / Override" buttons.

Section 5 — SMART PAYMENT PLANS (if treatment = PAYMENT PLAN): 3 plan options with amounts, durations, and affordability indicators.

Section 6 — NL QUERY PANEL: Embedded NL-to-SQL widget. Agent can ask "What was this customer's last promise?" and get an instant SQL-backed answer.

Tech stack: Streamlit (Python). Deploy locally for demo. No external hosting needed.

TASK 6 — Post-Call Summary & Pitch Deck (Step 13)

Post-Call Summary: given a call_transcript, call Gemini API with prompt: "Extract: (1) reason for non-payment, (2) sentiment, (3) any promise made, (4) recommended follow-up action". Display as structured card.

10-Slide Pitch Deck — own this entirely. Structure:

Slide 1: Title + team. Collections Intelligence Platform. "Unify the data. Remember the story. Recover fairly."

Slide 2: The problem. Fragmented data. Blind agents. Unfair dunning. The 3 questions agents cannot answer today.

Slide 3: Golden Financial ID — the innovation. Entity resolution diagram. "Not a database, an identity layer."

Slide 4: Collection Memory — "Never start from zero." The 5 Golden Questions.

Slide 5: Financial Health Engine — 3 branches. Customer A vs B contrast.

Slide 6: Fair Collections + Smart Payment Plans. The north star principle.

Slide 7: Full architecture diagram (all 3 layers). Clean, visual, with colour coding.

Slide 8: Live demo screenshots. NL query. Agent cockpit. NBA. Payment plan.

Slide 9: Governance — no protected attributes, human-in-the-loop, explainability.

Slide 10: Impact metrics + evolution diagram. "FROM: data silos. TO: Golden ID -> fair outcome."

Member 2 — Tools & Libraries

| Task | Tool/Library | Why |
| --- | --- | --- |
| LLM (NL-to-SQL, summaries) | Gemini API (google-generativeai) | Best quality, free tier, you have access |
| Embedding model | Gemini text-embedding-004 | State-of-the-art dense embeddings |
| Vector store | ChromaDB (local persistent) | Simple, no server, fast retrieval |
| SQL execution | DuckDB | Same as Member 1 — shared database file |
| Agent UI | Streamlit | Build professional UI in pure Python, fast |
| NBA rule engine | Python dict + pandas | Simple, transparent, no black-box ML needed |
| Payment plan math | Python / numpy | Arithmetic on instalment amounts |
| Presentation | Canva / Google Slides | Professional design, easy collaboration |

Member 2 — Final Deliverable Checklist

| # | Deliverable | Format | Judges See |
| --- | --- | --- | --- |
| 1 | NL-to-SQL Engine (working on 5 benchmark questions) | Python / Notebook | Layer 2 demo — transparent SQL shown |
| 2 | Collection Memory Vector Store + 5-Question Synthesizer | ChromaDB + Python | Agent Cockpit Section 3 |
| 3 | NBA Recommender (channel + timing + treatment) | Python rule engine | Layer 3 — explainable recommendation |
| 4 | Smart Payment Plan Generator (3 options per GID) | Python + pandas | Layer 3 — affordability-driven plans |
| 5 | Agent Assist Cockpit (Streamlit app) | Streamlit Python | THE MAIN DEMO — 5-minute showcase |
| 6 | Post-Call Summary Generator | Python + Gemini API | Layer 3 bonus — QA / compliance |
| 7 | 10-Slide Pitch Deck | Google Slides / PPTX | 20% of judging score |
| 8 | 5-Minute Demo Video | Screen recording | Hackathon mandatory submission |

6.  Parallel Build Timeline

Both members start simultaneously. Member 2 works on NL-to-SQL and ChromaDB setup using a sample schema while Member 1 builds the full pipeline. No blocking at start.

| Stage | Member 1 Activity | Member 2 Activity | Sync Point |
| --- | --- | --- | --- |
| START (Day 1) | Set up project repo. Load all 9 CSVs. Explore schemas. Write data dictionary. | Set up Gemini API. Write semantic_map.json on known schema. Test basic NL-to-SQL on sample data. | Share repo structure + agreed column names |
| BUILD A (Day 1-2) | Build Silver cleaning scripts. Run Entity Resolution Pass 1 (deterministic). Generate first GIDs. | Build ChromaDB pipeline. Embed agent_notes. Test Collection Memory retrieval on sample GID. | Share first golden_customer_360_sample.csv (50 rows) so M2 can test full stack |
| HANDOFF (Day 2) | Produce FINAL golden_customer_360.csv + financial_health_features.csv. Share with M2. | Build NBA rule engine on M1 sample data. Start Streamlit app structure. | FORMAL HANDOFF: M1 shares final files. M2 switches to real data. |
| BUILD B (Day 3) | Write Data Contract YAML. Run quality checks. Produce scorecard. Build Layer 1 architecture diagram. | Wire NBA + Payment Plans into Streamlit. Complete Agent Cockpit with all 6 sections. Add Post-Call Summary. | Both members test the full end-to-end demo together |
| POLISH (Day 4) | Review M2 demo for data accuracy. Fix any data issues. Assist with pitch deck data slides. | Polish Streamlit UI. Record 5-min demo video. Complete 10-slide pitch deck. | Final walkthrough rehearsal together. Submission. |

7.  GitHub Repository Structure

Both members commit to the same GitHub repository. This structure is agreed from Day 1:

collections-intelligence-platform/
  |
  |-- README.md                     <- Project overview + demo run instructions
  |
  |-- data/
  |   |-- raw/                      <- M1: original CSVs from hackathon
  |   |-- silver/                   <- M1: cleaned per-domain tables (x9)
  |   |-- golden/
  |       |-- golden_customer_360.csv       <- M1 HANDOFF FILE
  |       |-- financial_health_features.csv <- M1 HANDOFF FILE
  |       |-- entity_resolution_report.csv  <- M1 proof of Golden ID
  |
  |-- contracts/
  |   |-- collections_360_contract.yaml     <- M1 mandatory deliverable
  |   |-- quality_scorecard.md              <- M1 quality SLA
  |   |-- data_dictionary.csv               <- M1 column definitions
  |
  |-- layer1_pipeline/              <- M1 Python scripts
  |   |-- 01_ingest.py
  |   |-- 02_silver_clean.py
  |   |-- 03_entity_resolution.py
  |   |-- 04_golden_c360.py
  |   |-- 05_financial_health.py
  |
  |-- layer2_nlp/                   <- M2 Python scripts
  |   |-- semantic_map.json
  |   |-- nl_to_sql.py
  |   |-- collection_memory_rag.py
  |   |-- chroma_db/                <- vector store (gitignore large files)
  |
  |-- layer3_decisioning/           <- M2 Python scripts
  |   |-- nba_recommender.py
  |   |-- payment_plan_engine.py
  |   |-- post_call_summary.py
  |
  |-- app/
  |   |-- cockpit.py                <- M2 Streamlit Agent Assist Cockpit
  |   |-- requirements.txt
  |
  |-- docs/
      |-- architecture_diagram.png
      |-- pitch_deck.pptx
      |-- demo_script.md

8.  The 5-Minute Demo Script (Win the Room)

|  | STRATEGY: Do not demo features. Demo a story. Walk the judge through ONE customer's journey from fragmented data to fair outcome. |
| --- | --- |

| Minute | What You Show | What the Judge Hears |
| --- | --- | --- |
| 0:00 – 0:45 | Open a spreadsheet with 9 separate CSVs. "This is the bank's reality today. The same customer appears as 4 different records." | "They actually understand the problem, not just the solution." |
| 0:45 – 1:30 | Run 03_entity_resolution.py live (or show pre-run output). "Our pipeline resolved 2,400 records into 843 unique Golden Financial IDs. Here is GID-000241." | "That entity resolution report with confidence scores is real data engineering." |
| 1:30 – 2:30 | Open Agent Cockpit. Type GID-000241. Show all 6 sections appear instantly. Focus on Section 3 (Collection Memory). "The agent knows: this customer promised Rs. 12,000 on the 15th. It was broken. Medical reimbursement delay. WhatsApp at 6 PM is the only channel that works." | "This is what every bank needs. The agent has the whole story before the call." |
| 2:30 – 3:15 | Show Section 2 — Financial Health. "DSR is 74%. Cash-flow stress is HIGH. This customer is not refusing to pay. They genuinely cannot right now." Show NBA: Treatment = PAYMENT PLAN. | "Fair Collections. They distinguish willingness from ability. That is rare." |
| 3:15 – 4:00 | Show Section 5 — Smart Payment Plans. "Three options generated based on this customer's verified surplus of Rs. 8,200/month. Option A fits within that. Agent reviews, approves, sends WhatsApp payment link." | "This is end-to-end. From data to action." |
| 4:00 – 4:30 | Switch to NL Query panel. Type: "Show all customers with DSR above 70% and a hardship flag." Result appears with SQL shown. "Any manager can query the data in plain English." | "Layer 2 — working. Transparent." |
| 4:30 – 5:00 | Close with the evolution quote: "Traditional collections asks: How much does this customer owe? We help the agent ask: What is the right next step for this specific person today?" | "This team has a philosophy, not just code." |

9.  Your 5 Winning Differentiators vs. All Other Top-50 Teams

| # | Differentiator | What Most Teams Will Do | What You Will Do |
| --- | --- | --- | --- |
| 1 | Golden Financial ID | Join customer tables on a common ID field. | Build a probabilistic entity resolution pipeline that assigns a confidence-scored GID. Named, principled, architectural. |
| 2 | Collection Memory | Maybe show a chatbot over transcripts. | Build a structured Five-Golden-Questions view powered by RAG + LLM synthesis, tied to the customer's GID. Persistent cross-agent memory. |
| 3 | Financial Health Engine | Show DPD buckets or a simple credit score. | Compute 3-branch exposure + cash-flow + behaviour composite score per GID. Affordability-driven, institution-configurable. |
| 4 | Fair Collections principle | Focus on maximising recovery. | Explicitly build in hardship detection, payment plan affordability, and human-in-the-loop as design constraints, not afterthoughts. |
| 5 | Integrated Working Demo | Show individual features separately. | Show one complete end-to-end flow: CSV -> Golden ID -> Agent Cockpit -> NBA -> Payment Plan -> NL Query. One story. One screen. |

10.  The Goal You Are Building Towards

Every line of code, every data pipeline, every UI component should serve one purpose: making the judge feel that your system is not a student project, but a real platform that a bank could deploy tomorrow.

THE EVOLUTION YOUR SOLUTION DEMONSTRATES:

  FROM:
    Data Silos  ->  Overdue Loan Record  ->  Rigid Dunning  ->  Aggressive Recovery

  TO:
    Golden Financial ID
         ->  Customer 360  (governed, lineaged, live)
              ->  Collection Memory  (never start from zero)
                   ->  Financial Health  (capacity, not just debt)
                        ->  Fair Decision Intelligence  (appropriate, explainable)
                             ->  Human-Assisted Action  (agent empowered, not replaced)
                                  ->  Customer Outcome  (sustainable, not extractive)
                                       ->  Learning  (continuous feedback loop)

  THIS IS WHAT WINS.

|  | FINAL QUOTE FOR YOUR PITCH: "We do not want the collection agent to ask: What does this loan record tell me? We want our system to help the agent ask: What does this customer's complete relevant financial context tell me, what has happened before, what is changing now, and what is the most appropriate next step?" |
| --- | --- |